Subject: Incident Response Findings and Urgent Security Recommendations

Dear Executive Team,

I've completed an extensive analysis of the recent security breach and extortion attempt against Premium House Lights. I can confirm that the attacker's claims are credible - our customer database containing 244 complete records with sensitive information was indeed compromised and exfiltrated on February 19-20, 2022.
Below are the critical action items ordered by urgency and importance, with special emphasis on network security improvements based on the vulnerabilities evident in our current architecture.
Immediate Actions (0-48 Hours)
1. Isolate and rebuild the web server (10.10.1.2)
  1. Take the compromised webserver offline immediately
  2. Deploy a clean replacement with all security patches applied
  3. Remove the vulnerable upload functionality or implement strict file type validation
2. Implement emergency network segmentation
  1. Deploy an internal firewall between the webserver (10.10.1.2) and database server (10.10.1.3)
  2. Restrict traffic between these systems to only essential database ports
  3. Block all outbound connections from the database server except through authorized channels
3. Reset all privileged credentials
  1. Change all administrative passwords, especially database credentials
  2. Revoke sudo access to the database from web application accounts
  3. Implement emergency access controls limiting database access
4. Begin customer notification process
  1. Consult legal counsel regarding regulatory notification requirements
  2. Prepare communication for affected customers
  3. Document all compromised data for disclosure requirements
Short-Term Improvements (1-4 Weeks)
1. Redesign network architecture
  1. Create a three-tier network segmentation model:
    1. DMZ for public-facing web servers
    2. Application tier for processing logic
    3. Data tier for sensitive database systems
  2. Deploy additional firewalls between each tier with restrictive rules
2. Implement intrusion detection/prevention systems
  1. Deploy IDS/IPS at network boundaries
  2. Monitor for suspicious traffic patterns similar to those observed in the attack
  3. Set up alerts for unusual database query patterns or data transfers
3. Enhance access controls
  1. Implement the principle of least privilege across all systems
  2. Deploy multi-factor authentication for all privileged accounts
  3. Establish proper access control lists between network segments
4. Deploy real-time monitoring
  1. Implement SIEM solution with log aggregation
  2. Create alerts for suspicious activities (large queries, unusual access times)
  3. Monitor outbound connections, especially to unexpected destinations
Medium-Term Improvements (1-3 Months)
1. Harden web applications
  1. Conduct a complete security audit of all internet-facing applications
  2. Implement proper input validation and secure file handling
  3. Deploy a web application firewall (WAF) in front of all web servers
2. Enhance data protection
  1. Implement encryption for sensitive data at rest
  2. Deploy data loss prevention tools to detect unauthorized data movements
  3. Create detailed data access logging for customer information
3. Develop incident response capabilities
  1. Create a formal incident response plan
  2. Train key personnel on incident detection and response
  3. Establish relationships with external security resources
This breach resulted from three critical vulnerabilities in our current environment:
1. Unrestricted file upload on our public-facing web server
2. Poor network segmentation allowing lateral movement to the database
3. Excessive privileges granting database access to web server accounts
Our network diagram clearly shows how the flat network architecture allowed the attacker to move directly from the compromised webserver to the database containing customer information. A segmented approach with proper access controls between zones would significantly reduce our exposure to similar attacks in the future.

Sincerely,
Violet Figueroa
They/She
Incident Response Lead
Premium House Lights